# Verse Companion

9-Day Implementation Blueprint (Days 2–10)

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone  |  Single Source of Truth for Build Days 2-10

# How to Use This Blueprint

Each day below is fully self-contained. If you start a fresh AI conversation on any given day, share that day's section (objective through handoff notes) plus the PRD, and the assistant will have everything needed to guide you without re-planning or re-deciding architecture. Follow the days in order — each one builds directly on the previous day's output.

Tech stack locked for this build: React + Vite (front-end only, no backend server), plain CSS for styling, the CMU Pronouncing Dictionary (free dataset) as the phonetic foundation, a free open synonym dataset, browser localStorage for persistence, and a free static host (Netlify/Vercel/GitHub Pages) for deployment. This stack was chosen specifically to fit an advanced solo builder working 1-2 hours/day.

DAY 2: Project Setup & Tech Foundation

🎯 Objective

Set up the project's technical foundation: initialize the app, choose and install the exact tools we'll use, and get a blank deployable app running locally.

📖 What You'll Learn

- How to scaffold a modern front-end project with Vite + React

- Project structure conventions for a small single-page app

- How local dev servers work

🛠 Features to Build

- No user-facing features yet — this is pure setup/foundation work

📝 Step-by-Step Implementation Plan

- Confirm Node.js is installed on your machine (node -v). If not, install the LTS version from nodejs.org.

- Create the project folder: verse-companion

- Initialize a Vite + React project: npm create vite@latest verse-companion -- --template react, then cd verse-companion

- Run npm install to install base dependencies

- Run npm run dev and confirm the default Vite+React page loads in your browser at localhost

- Clean the starter template: delete boilerplate content in App.jsx and App.css, leaving a blank white page with a placeholder heading 'Verse Companion'

- Create the core folder structure inside src/: components/, data/, utils/, styles/

- Initialize a git repository in the project (git init), create a .gitignore (node_modules, dist), and make your first commit

- Create a free GitHub repository and push this initial commit, so your code has a permanent home

📂 Files & Folders to Create/Modify

verse-companion/ (project root)

verse-companion/src/App.jsx

verse-companion/src/main.jsx

verse-companion/src/components/ (empty, for Day 3+)

verse-companion/src/data/ (empty, for Day 4)

verse-companion/src/utils/ (empty, for Day 4-5)

verse-companion/src/styles/ (empty, for Day 3)

verse-companion/.gitignore

🔗 APIs, Libraries & Tools

- Node.js (JavaScript runtime) — required to run the dev environment

- Vite — fast dev server & build tool for the React app

- React — front-end UI library (chosen for component-based structure, matches your advanced skill level)

- Git + GitHub (free) — version control and code hosting

🧪 Testing Tasks

- Confirm npm run dev launches the app without errors

- Confirm the placeholder heading renders correctly in the browser

- Confirm git log shows your first commit

- Confirm the GitHub repo shows your pushed code

🐞 Common Issues & Debugging Tips

- If npm create vite fails, confirm Node.js version is 18+ (node -v)

- If the dev server port is already in use, Vite will auto-suggest the next free port — just use that URL

- If git push asks for authentication issues, you may need to set up a GitHub personal access token or use GitHub Desktop instead of the command line — flag this and we'll walk through it step by step

✅ End-of-Day Checklist

- Vite + React project created and runs locally

- Folder structure (components/data/utils/styles) created

- Git initialized with first commit

- Code pushed to a GitHub repository

📸 Expected Project State / Screenshots to Capture

- Terminal showing npm run dev running successfully

- Browser showing the blank placeholder 'Verse Companion' page

- GitHub repository page showing your first commit

➡️ Handoff Notes for Next Day

Project scaffolded with Vite + React, folder structure in place, and code is on GitHub. Day 3 will build the actual writing editor UI (the blank page + line-based text area) and the overall minimalist layout — no rhyme/word logic yet, just the visual writing experience.

DAY 3: Writing Editor UI

🎯 Objective

Build the core writing surface: a clean, minimalist, line-based text editor that will later connect to rhyme/word suggestions. Establish the overall visual layout (editor + empty side panel).

📖 What You'll Learn

- Managing text input state in React (controlled components)

- Splitting a block of text into individual lines for per-line features

- Building a minimal, distraction-free UI layout with plain CSS

🛠 Features to Build

- Main writing editor (multi-line text area, styled to feel like a quiet notebook page)

- Empty side panel placeholder (will hold rhyme/word suggestions starting Day 4)

- Basic responsive two-column layout (editor left, panel right; stacks on mobile)

📝 Step-by-Step Implementation Plan

- Create components/Editor.jsx — a controlled <textarea> (or contentEditable div) bound to a poem state variable in App.jsx

- Style the editor in styles/editor.css: large legible serif or clean sans-serif font, generous line-height, no visible borders, soft background, cursor focus state

- Create components/SidePanel.jsx — an empty placeholder panel with a header like 'Suggestions' and a note 'Start typing to see suggestions here'

- In App.jsx, lay out Editor and SidePanel side-by-side using CSS flexbox or grid; side panel ~30% width on desktop

- Add a media query so the layout stacks vertically (editor on top, panel below) on narrow/mobile screens

- Write a small utility in utils/textUtils.js: a function splitIntoLines(poemText) that splits the poem string into an array of lines — this will be reused for syllable counts and rhyme lookups later

- Wire up basic state: as the user types, poem text updates in React state and re-renders without lag

- Commit your work with a clear message, e.g., 'Day 3: writing editor UI and layout'

📂 Files & Folders to Create/Modify

verse-companion/src/App.jsx (updated: layout + state)

verse-companion/src/components/Editor.jsx (new)

verse-companion/src/components/SidePanel.jsx (new)

verse-companion/src/utils/textUtils.js (new)

verse-companion/src/styles/editor.css (new)

verse-companion/src/styles/layout.css (new)

🔗 APIs, Libraries & Tools

- React useState hook (built-in) — for managing poem text state

- Plain CSS (flexbox/grid) — no UI framework needed, keeps things lightweight

🧪 Testing Tasks

- Type a multi-line poem and confirm text updates smoothly with no lag or dropped keystrokes

- Resize the browser window and confirm the layout gracefully switches from side-by-side to stacked

- Confirm splitIntoLines() correctly returns an array matching the typed lines (test with console.log)

🐞 Common Issues & Debugging Tips

- If typing feels laggy, check you're not re-rendering the entire app unnecessarily — keep state as close to the Editor component as sensible

- If using a <textarea>, per-word click detection (needed Day 5) is harder than with a contentEditable div — note this now; we will decide the final approach on Day 5 without redoing today's layout work

- If the layout doesn't stack on mobile, double check your CSS media query breakpoint (e.g., max-width: 768px)

✅ End-of-Day Checklist

- Editor component renders and accepts multi-line text input smoothly

- SidePanel placeholder renders next to the editor

- Layout is responsive (stacks on mobile width)

- splitIntoLines() utility function works correctly

- Work committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Desktop view: editor + empty side panel, with a few lines of sample poem typed in

- Mobile-width view: stacked layout

➡️ Handoff Notes for Next Day

The writing editor and layout are complete and responsive, with poem text held in React state and a working splitIntoLines() utility. The side panel is currently just a placeholder. Day 4 will bring in the CMU Pronouncing Dictionary dataset and build the syllable counter — the first real 'smart' feature, and the foundation the rhyme engine (Day 5) will also depend on.

DAY 4: Phonetic Data Foundation + Syllable Counter

🎯 Objective

Integrate the free CMU Pronouncing Dictionary dataset and build the live syllable counter — the first real intelligent feature, and the phonetic foundation the rhyme engine will use tomorrow.

📖 What You'll Learn

- How phonetic/pronunciation datasets represent words (ARPAbet phoneme notation)

- How to derive syllable counts from phoneme data

- Working with large static datasets efficiently in a front-end app

🛠 Features to Build

- Live syllable count displayed next to each line as the poet types

📝 Step-by-Step Implementation Plan

- Download a free, plain-text copy of the CMU Pronouncing Dictionary (cmudict) — search 'CMU Pronouncing Dictionary download txt' and save it as data/cmudict.txt; confirm the file license permits this kind of free/open use (it does — it's a long-standing public dataset from Carnegie Mellon University)

- Write a small one-time conversion script (Node script, run manually, not part of the live app) that parses cmudict.txt into a compact JSON file: data/cmudict.json, mapping WORD -> [phonemes]. Keep only entries needed (uppercase words, primary pronunciation)

- In utils/phonetics.js, write countSyllablesFromPhonemes(phonemes) — counts vowel phonemes (phonemes containing a digit stress marker in ARPAbet, e.g., 'AH0') as syllables

- Write countSyllables(word) that looks up the word in the loaded cmudict.json; if not found, fall back to a simple vowel-group heuristic (count vowel clusters in the raw word) so unusual/invented words still get a reasonable estimate

- In Editor.jsx (or a new component components/SyllableBadge.jsx), compute and display the syllable count for each line, updating live as the poet types

- Style the syllable count subtly (small, muted, right-aligned per line) so it doesn't distract from writing

- Test with known poems (e.g., a haiku) to confirm counts are accurate

- Commit your work: 'Day 4: phonetic dataset + live syllable counter'

📂 Files & Folders to Create/Modify

verse-companion/src/data/cmudict.json (new — generated dataset)

verse-companion/scripts/convert-cmudict.js (new — one-time conversion script, not shipped in the app bundle)

verse-companion/src/utils/phonetics.js (new)

verse-companion/src/components/SyllableBadge.jsx (new)

verse-companion/src/components/Editor.jsx (updated)

🔗 APIs, Libraries & Tools

- CMU Pronouncing Dictionary (free, public dataset, Carnegie Mellon University) — phonetic foundation for both syllable counting and tomorrow's rhyme engine

🧪 Testing Tasks

- Test countSyllables() against a handful of known words with obvious syllable counts (e.g., 'poetry' = 3, 'cat' = 1, 'beautiful' = 3)

- Type a classic 5-7-5 haiku and confirm the displayed counts match

- Test an invented/unusual word not in the dictionary and confirm the fallback heuristic still returns a reasonable number instead of crashing

🐞 Common Issues & Debugging Tips

- If cmudict.json is large and slows down initial load, that's expected — we'll address bundle size/performance on Day 8 (polish day); don't over-optimize now

- ARPAbet vowel phonemes always end in a digit (0, 1, or 2) marking stress — this is the reliable way to detect vowels/syllables programmatically

- If lookups fail for common words, check that your JSON keys are uppercase (cmudict format) and that you're uppercasing user input before lookup

✅ End-of-Day Checklist

- cmudict.json dataset successfully generated and loaded into the app

- countSyllables() function returns correct results for common words

- Syllable count displays live next to each line in the editor

- Fallback heuristic handles unknown/invented words gracefully

- Work committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Editor with a multi-line poem showing accurate per-line syllable counts

➡️ Handoff Notes for Next Day

The CMU phonetic dataset is integrated and the syllable counter is live and working. utils/phonetics.js now contains reusable phoneme-lookup logic. Day 5 will build directly on this same dataset to create the rhyme suggestion engine — the core 'smart assistant' feature of the whole product.

DAY 5: Rhyme Suggestion Engine

🎯 Objective

Build the core feature of the entire product: real-time rhyme suggestions for the last word of the current line, using the CMU phonetic data with your own custom matching and ranking logic.

📖 What You'll Learn

- How to detect rhymes programmatically by comparing ending phoneme sequences

- Distinguishing perfect rhymes from near/slant rhymes using phonetic similarity

- Building and ranking a suggestion list from a large dataset efficiently

🛠 Features to Build

- Real-time rhyme suggestions for the last word of the active line, shown in the side panel

- Suggestions ranked: perfect rhymes first, near-rhymes after

📝 Step-by-Step Implementation Plan

- In utils/rhymeEngine.js, write getRhymePart(phonemes) — extracts the phoneme sequence from the last stressed vowel to the end of the word (the standard definition of a word's 'rhyming part')

- Write findPerfectRhymes(word, cmudict) — scans the dictionary for words sharing an identical rhyming part

- Write findNearRhymes(word, cmudict) — scans for words with a similar (not identical) ending phoneme sequence (e.g., matching the last 1-2 phonemes only, or same vowel sound with different final consonant)

- Write the combined getRhymeSuggestions(word, cmudict, limit) that returns perfect rhymes first, then near rhymes, capped at a reasonable number (e.g., 15) for a clean UI

- Detect the 'active line's last word' in App.jsx/Editor.jsx — trigger a rhyme lookup whenever the poet finishes typing a word at the end of a line (e.g., on space/newline, or on a short debounce timer)

- Update SidePanel.jsx to display the rhyme results in two visually distinct groups: 'Perfect Rhymes' and 'Near Rhymes'

- Add a debounce (e.g., 200-300ms) on the lookup trigger so suggestions don't recompute on every single keystroke, keeping things smooth

- Test with well-known rhyme pairs and edge cases (words not in the dictionary, very short words, words with no rhymes)

- Commit your work: 'Day 5: rhyme suggestion engine'

📂 Files & Folders to Create/Modify

verse-companion/src/utils/rhymeEngine.js (new — core custom logic)

verse-companion/src/components/SidePanel.jsx (updated)

verse-companion/src/components/Editor.jsx (updated — trigger logic)

verse-companion/src/App.jsx (updated — wiring state between editor and panel)

🔗 APIs, Libraries & Tools

- CMU Pronouncing Dictionary data (already integrated Day 4) — reused as the phonetic base for rhyme matching

🧪 Testing Tasks

- Test with a known perfect rhyme pair (e.g., 'moon' → should suggest 'June', 'soon', 'tune')

- Test with a word that has near-rhymes but few/no perfect rhymes (e.g., 'orange' or 'silver') and confirm near-rhymes still appear

- Test typing speed — confirm the debounce prevents lag or flickering suggestions while actively typing

- Test a word not found in the dictionary and confirm the panel shows a graceful empty/fallback state, not a crash

🐞 Common Issues & Debugging Tips

- If suggestion lists feel overwhelming, tighten the limit or improve ranking rather than showing everything — quality over quantity

- If performance lags on lookup, consider pre-indexing the dictionary by rhyme-part once at load time (a Map from rhymePart -> [words]) instead of scanning the full dictionary on every keystroke

- If the 'active line/word' detection is unreliable with a plain <textarea>, this is the moment to confirm — if needed, switching to a contentEditable-based editor is a reasonable adjustment now, before more UI is built on top

✅ End-of-Day Checklist

- Rhyme engine returns accurate perfect and near rhymes for common words

- Suggestions update in real time (with debounce) as the poet finishes a line

- Side panel clearly displays perfect vs. near rhymes

- Performance feels smooth while typing, no visible lag

- Work committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Side panel showing live rhyme suggestions for a line ending in a common word

- Side panel showing a graceful state for a word with few/no rhymes

➡️ Handoff Notes for Next Day

The rhyme engine is complete and is the functional core of the product — perfect + near rhyme suggestions update live as the poet writes, built on custom ranking logic over the CMU dataset. Day 6 will add the second smart feature: click-to-see word/synonym alternatives for any word in the poem.

DAY 6: Word Alternatives (Synonym Suggestions)

🎯 Objective

Add the second core smart feature: clicking any word in the poem shows a short list of synonym/alternative word suggestions in the side panel.

📖 What You'll Learn

- Working with a second free lexical dataset (synonyms) alongside the phonetic one

- Detecting which word was clicked inside a block of free-form text

- Managing multiple 'suggestion modes' in one shared side panel without confusing the UI

🛠 Features to Build

- Click any word in the poem to see a short list of synonym/alternative words in the side panel

📝 Step-by-Step Implementation Plan

- Source a free synonym dataset or small local thesaurus dataset (e.g., a free WordNet-derived JSON/CSV synonym list) and save it as data/synonyms.json, structured as word -> [synonyms]

- Write utils/synonymEngine.js with getSynonyms(word) that looks up the word and returns a capped list (e.g., top 8) of alternatives; handle case-insensitivity and basic punctuation stripping (commas, periods at line-end)

- Update the editor so individual words are clickable — if using a plain <textarea>, this may require detecting click position and extracting the nearest word (via text selection/cursor index); if using contentEditable, wrap words in spans on render for direct click targets (decide based on what's more reliable from Day 5's findings)

- On word click, call getSynonyms(word) and display results in the side panel under a clear 'Alternatives for: [word]' heading, replacing (not mixing with) the rhyme view

- Add simple tab or toggle UI in the side panel so the poet can tell whether they're looking at 'Rhymes' or 'Alternatives' at any moment

- Handle the empty case gracefully (word not found in synonym dataset) — show a friendly 'No alternatives found' message instead of blank space

- Test clicking multiple different words across multiple lines to confirm reliability

- Commit your work: 'Day 6: word alternatives feature'

📂 Files & Folders to Create/Modify

verse-companion/src/data/synonyms.json (new)

verse-companion/src/utils/synonymEngine.js (new)

verse-companion/src/components/Editor.jsx (updated — click handling)

verse-companion/src/components/SidePanel.jsx (updated — tabbed rhyme/alternatives view)

🔗 APIs, Libraries & Tools

- A free, open synonym/thesaurus dataset (e.g., WordNet-derived JSON) — new lexical data source alongside CMU phonetic data

🧪 Testing Tasks

- Click several different common words and confirm relevant synonyms appear

- Click a word with punctuation attached (e.g., end of a line with a comma) and confirm it's handled cleanly

- Switch between clicking a word (alternatives) and finishing a line (rhymes) and confirm the side panel correctly reflects the most recent action

- Test a word not in the synonym dataset and confirm the graceful empty state appears

🐞 Common Issues & Debugging Tips

- Word-boundary detection from raw click coordinates is the trickiest part of today — if it's unreliable, a simpler fallback is acceptable for v1.0: click anywhere on a line, then show a small list of that line's words as buttons to pick from

- If the synonym dataset is large, only load/parse what's needed — avoid blocking the UI thread on load (add a simple loading state if needed)

- Keep the rhyme-vs-alternatives UI distinction obvious — this is a common source of user confusion in early testing

✅ End-of-Day Checklist

- Clicking a word reliably shows relevant synonym suggestions

- Side panel clearly distinguishes rhyme suggestions from word alternatives

- Empty/not-found states handled gracefully for both features

- Work committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Side panel showing synonym alternatives after clicking a word in the poem

- Side panel toggle/tab showing both the Rhymes and Alternatives modes

➡️ Handoff Notes for Next Day

Both core smart features — rhyme suggestions and word alternatives — are now functional and clearly separated in the side panel UI. Day 7 shifts to persistence: auto-saving poems locally in the browser and building a simple list to view/reopen past poems, so no writing is ever lost.

DAY 7: Local Save & Poem Management

🎯 Objective

Add local persistence so poems are never lost: auto-save to the browser's localStorage, plus a simple list to view, reopen, and start new poems.

📖 What You'll Learn

- How browser localStorage works for storing structured data without a backend/server

- Designing simple auto-save patterns (debounced writes) so saving feels invisible

- Basic state management for a list of saved items in React

🛠 Features to Build

- Auto-save poems to localStorage as the poet writes (no explicit save button)

- A simple list of previously saved poems (title/snippet + date)

- Ability to open a saved poem or start a new one

📝 Step-by-Step Implementation Plan

- Design the storage schema: each poem saved as { id, title, content, updatedAt } in a JSON array under a single localStorage key (e.g., 'verse-companion-poems')

- Write utils/storage.js with getAllPoems(), savePoem(poem), and deletePoem(id) functions wrapping localStorage read/write with JSON parsing

- Auto-generate a poem title from its first line (or 'Untitled Poem' if empty), updated as the poet writes

- Add a debounced auto-save (e.g., every 1-2 seconds of inactivity) in App.jsx that calls savePoem() with the current poem state

- Build components/PoemList.jsx — a simple sidebar or modal listing saved poems (title + last-updated date), each clickable to load that poem into the editor

- Add a clearly visible 'New Poem' action that clears the editor and starts a fresh, unsaved poem

- On app load, check localStorage for any existing poems and show the most recent one (or an empty editor if none exist)

- Test the full loop: write, refresh the page, confirm the poem reloads exactly as left; write a second poem, confirm both appear in the list

- Commit your work: 'Day 7: local save and poem list'

📂 Files & Folders to Create/Modify

verse-companion/src/utils/storage.js (new)

verse-companion/src/components/PoemList.jsx (new)

verse-companion/src/App.jsx (updated — auto-save wiring, load-on-start logic)

🔗 APIs, Libraries & Tools

- Browser localStorage API (built-in, no external library needed)

🧪 Testing Tasks

- Write a poem, refresh the browser, and confirm the exact same content reloads

- Write two separate poems and confirm both appear correctly in the poem list with sensible titles

- Close and reopen the browser entirely (not just refresh) and confirm poems persist

- Test the 'New Poem' flow doesn't accidentally overwrite or lose the previous poem

🐞 Common Issues & Debugging Tips

- localStorage has a size limit (~5-10MB depending on browser) — this is far more than enough for text poems, but avoid storing anything unnecessary (like full suggestion lists) in the saved data

- If auto-save feels too aggressive/laggy while typing, increase the debounce delay slightly

- Remember localStorage is per-browser, per-device — this is expected and consistent with the 'simple local save, no accounts' decision from Day 1

✅ End-of-Day Checklist

- Poems auto-save reliably without a manual save button

- Poem list shows all saved poems with readable titles and dates

- Reopening a saved poem loads it correctly into the editor

- New Poem flow works without data loss

- Work committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Poem list showing 2-3 saved poems

- A saved poem reloaded correctly in the editor after a browser refresh

➡️ Handoff Notes for Next Day

Local save and poem management are complete — poems persist reliably across sessions with no login required. All three core features (rhymes, alternatives, syllable count) plus persistence are now functionally complete. Day 8 is a dedicated polish and refinement day: visual design pass, edge-case handling, and performance cleanup, preparing the app for deployment and real-user testing.

DAY 8: Polish, Design Pass & Performance

🎯 Objective

No new features today. Focus entirely on making the existing product feel genuinely polished: visual design refinement, edge-case handling, responsiveness, and performance cleanup.

📖 What You'll Learn

- How to do a structured design/QA pass on your own product

- Basic front-end performance techniques (avoiding unnecessary re-renders, optimizing dataset loading)

- Identifying and fixing UX rough edges before real users see the product

🛠 Features to Build

- No new features — refinement of all existing features only

📝 Step-by-Step Implementation Plan

- Do a full visual pass: consistent spacing, typography, and color palette across editor, side panel, and poem list — aim for the 'quiet, minimal writing companion' feeling from Day 1's vision

- Add subtle empty/loading states anywhere they're missing (e.g., first-time app load, empty poem list, no suggestions found)

- Test and fix mobile responsiveness thoroughly — try the app on an actual phone browser if possible, not just a resized desktop window

- Review performance: confirm the cmudict/synonym datasets load quickly and don't block the UI; add a lightweight loading indicator on first load if there's a noticeable delay

- Handle edge cases deliberately: empty poem, single-word line, very long line, special characters/punctuation, rapid typing

- Add small delight touches if time allows (e.g., a soft transition when suggestions update, a subtle placeholder like 'Start writing your poem...' in the empty editor)

- Do a full click-through of the entire app pretending to be a first-time user — write down anything confusing or rough

- Fix the highest-impact issues found; note (don't fix) minor cosmetic nitpicks if time is short — protect the schedule

- Commit your work: 'Day 8: design polish and performance pass'

📂 Files & Folders to Create/Modify

verse-companion/src/styles/*.css (refined across the board)

verse-companion/src/components/*.jsx (edge-case and empty-state handling)

🧪 Testing Tasks

- Full click-through test as a first-time user, on both desktop and mobile browser widths

- Test all identified edge cases (empty input, long lines, special characters, rapid typing)

- Confirm no console errors appear during normal use

- Confirm load time feels acceptable on a fresh page load (no long blank-screen delay)

🐞 Common Issues & Debugging Tips

- If dataset load time is a real issue, consider showing the editor immediately and loading suggestion data in the background, enabling the side panel once ready

- Resist the urge to add new features today — polish has diminishing returns past a point; stop once the app feels solid and move to deployment prep

- Keep a running short list of 'nice to have later' ideas instead of implementing them now — these become part of your Future Scope section, not today's work

✅ End-of-Day Checklist

- Full visual design pass completed across all screens/components

- Mobile responsiveness verified on a real or emulated phone width

- All identified edge cases handled gracefully

- No console errors during normal use

- Work committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Final polished desktop view of the full app

- Final polished mobile view of the full app

➡️ Handoff Notes for Next Day

The app is now feature-complete and polished, with edge cases handled and performance verified. Day 9 will deploy the app publicly to a free hosting service and get real feedback from 2-3 poets — the final validation step before the Day 10 finishing pass.

DAY 9: Deployment & Real User Testing

🎯 Objective

Deploy the app publicly to a free hosting service and get real feedback from 2-3 actual poets, validating the core success criteria from the PRD before final polish.

📖 What You'll Learn

- How to deploy a Vite/React app to a free static hosting service

- How to gather and prioritize feedback from real users efficiently

- The difference between 'technically working' and 'actually useful' — validating the latter

🛠 Features to Build

- No new features — deployment and validation only

📝 Step-by-Step Implementation Plan

- Run npm run build locally and confirm the production build completes without errors

- Choose a free static hosting service (e.g., Netlify, Vercel, or GitHub Pages — all have free tiers suitable for this project) and create a free account if you don't have one

- Connect your GitHub repository to the hosting service and deploy the app, following that service's step-by-step project import flow

- Confirm the deployed URL works correctly: test the full core loop (write, get rhymes, get alternatives, see syllable counts, refresh and confirm the poem persists) directly on the live URL, not just localhost

- Test the live deployment on a mobile device to confirm responsiveness holds up outside of local dev

- Share the live URL with 2-3 people, ideally poets or writers, and ask them to write a few lines using the tool with no guidance from you

- Collect their feedback with a few simple questions: Was anything confusing? Did the suggestions feel useful? Would you want to keep using this?

- Write down all feedback verbatim in a short notes file (feedback-notes.md) — don't fix anything yet, just capture it

- Triage feedback into 'quick fix before Day 10' vs. 'future scope' — protect the final day's scope

📂 Files & Folders to Create/Modify

verse-companion/feedback-notes.md (new — raw user feedback)

Deployment configuration files as generated by your chosen hosting service (e.g., netlify.toml or vercel.json, if applicable)

🔗 APIs, Libraries & Tools

- A free static hosting service: Netlify, Vercel, or GitHub Pages (free tier) — final deployment target

🧪 Testing Tasks

- Full core-loop test performed directly on the live deployed URL

- Mobile browser test performed on the live deployed URL

- At least 2-3 real users have tried the live app and given feedback

🐞 Common Issues & Debugging Tips

- If the deployed build looks different from local dev (missing styles, broken data loading), check that data files (cmudict.json, synonyms.json) are correctly included in the production build output, not excluded by a build config

- If routing/refresh issues occur on the hosted version (this is a single-page app), most static hosts have a simple single-page-app redirect setting — we'll walk through this together if it comes up

- If real users struggle with the same thing, that's valuable signal, not a failure — note it clearly so Day 10 can address the highest-impact issue first

✅ End-of-Day Checklist

- App successfully deployed to a public URL

- Full core loop verified working on the live deployment

- Mobile responsiveness verified on the live deployment

- Feedback collected from at least 2-3 real users and documented in feedback-notes.md

- Feedback triaged into quick-fix vs. future-scope

📸 Expected Project State / Screenshots to Capture

- The live deployed app open in a browser, showing the public URL in the address bar

- The live app open on a mobile device

➡️ Handoff Notes for Next Day

The app is live at a public URL and has been validated by real users, with feedback documented and triaged. Day 10 is the final day: address only the highest-impact quick fixes from user feedback, do a last QA pass, and officially ship v1.0 — plus a short retrospective to close out the capstone.

DAY 10: Final Fixes, Ship v1.0 & Retrospective

🎯 Objective

Apply the highest-impact fixes from real user feedback, do a final quality pass, officially ship v1.0, and reflect on the 10-day build.

📖 What You'll Learn

- How to prioritize final fixes under limited time based on real user feedback

- How to do a final release QA checklist before calling something 'shipped'

- How to reflect on and communicate a completed project (useful for portfolios/interviews)

🛠 Features to Build

- No new features — final fixes only, strictly limited to what feedback identified as highest-impact

📝 Step-by-Step Implementation Plan

- Review feedback-notes.md from Day 9 and confirm your triaged 'quick fix' list is still realistic for today's 1-2 hour budget — cut anything borderline

- Implement only the top 1-3 highest-impact fixes identified from real user feedback

- Re-test the full core loop one final time end-to-end on the live deployed URL

- Do a final checklist pass against the PRD's Day 10 Definition of Done (Section 4.2) — confirm every listed item is genuinely true

- Push final changes to GitHub and confirm the hosting service has redeployed the latest version automatically

- Update your project's README on GitHub with: what the app does, the live URL, and how to run it locally — this is what anyone (recruiters, other poets, future-you) will see first

- Write a short personal retrospective (a few sentences): what you're proud of, what you'd do differently, and what you'd build next if you had more time (this feeds naturally into the Pitch Deck's 'Future Scope' section)

- Do a final celebratory test: write one complete, real poem yourself using the finished tool, start to finish — this is your personal validation of the Day 1 success bar

📂 Files & Folders to Create/Modify

verse-companion/README.md (new/updated — final project documentation)

Any specific files touched by the top-priority fixes from Day 9 feedback

🧪 Testing Tasks

- Full end-to-end core loop test on the live deployed URL

- Every item in the PRD's Day 10 Definition of Done (Section 4.2) explicitly verified

- README reviewed for clarity by reading it as if you'd never seen the project before

🐞 Common Issues & Debugging Tips

- If a fix reveals a deeper issue than expected, do not chase it today — ship with a known, documented limitation rather than risk breaking a working deployment on the final day

- If you're unsure whether a fix is 'high impact,' default to no — a stable, working v1.0 beats a riskier, more-fixed but unstable one

✅ End-of-Day Checklist

- Top-priority user feedback fixes implemented and verified live

- Every item in the PRD Day 10 Definition of Done confirmed true

- README updated with project description, live URL, and local run instructions

- Personal retrospective written

- v1.0 officially shipped and publicly accessible

📸 Expected Project State / Screenshots to Capture

- Final live app, fully polished, on the deployed URL

- GitHub repository with updated README visible

- A complete real poem written using the finished tool

➡️ Handoff Notes for Next Day

v1.0 of Verse Companion is complete and shipped. This is the final entry in the blueprint — no further day follows. Any future work (accounts, meter checking, AI feedback, etc.) is intentionally deferred to the Future Scope section of the PRD and Pitch Deck.